Creating
Hacking Knowledge: 74 Tips on How to Learn Faster, Deeper, and Better
Supplemental Techniques
Health
Self-Motivation Techniques
Balance
Kinesthetic Techniques
Perspective
Learning
Auditory Techniques
Focus
Verbal Techniques
Recall Techniques
Visual Aids
https://oedb.org/ilibrarian/hacking-knowledge/

---
Planning Your Minimum Viable Product (MVP)
1. Identify and Understand The Business Needs
Step 1: Initiative
a) Determine the long-term goal of the product or service and write it down
b) Answer the question “Why are we doing this project?”
c) Identify the success criteria that will indicate whether or not the product or service is successful
Master Application Creation
Step 2: Use Case(s) Diagram
Master Application Creation
UC: Master SaaS Application
Creator
[Persona]
UC: XXX
UC: XXX
UC: XXX
UC: XXX
https://medium.com/@ClrMobile/planning-a-minimum-viable-product-a-step-by-step-guide-6f387d657870
Master Application Creation
{abstract}

---
Step 3: Themes (previously Epics)
Master Application Creation
UC: Master SaaS Application
Creator
UC: XXX
UC: XXX
UC: XXX
UC: XXX
Themes:
Master SaaS Application
xxx
xxx
xxx
xxx
xxx
xxx
…
(previously Epics)
https://medium.freecodecamp.org/epics-are-dead-heres-what-we-should-do-instead-279bada1e644
Master Application Creation
{abstract}

---
Planning Your Minimum Viable Product (MVP)
2. Find the Opportunities
Step 4: (User) Stories
Map out the User Journey(s)
b) Create a “Pain and Gain” Map for each action
c) Summarize the Pains and Gains into Opportunity Statements
- Identify the Users (Actors)/Persona
- Identify the Story Ending (end goal)
- Identify all Actions the User must take to meet that end goal
Long-term Perspective
xxx
Story End Goal
Actor X
- Write down the Action the User completes when using the Product or Service
- Write down the Pain Points for each Action
- Write down the Gains for each Action
User Journey:
Basic Flow (i.e., User Journey)
Basic Flow (i.e., User Journey)
Step 1: Get the Big Picture
Step 2: Determine Scope
(User) Stories:
- Use “How might we” Statements or a similar method to summarize the Pains and Gains you have identified
Release planning
See 10-Step Learning
https://medium.com/@ClrMobile/planning-a-minimum-viable-product-a-step-by-step-guide-6f387d657870

---
Planning Your Minimum Viable Product (MVP)
3. Decide What Features To Build
Step 5: (User/Sub-) Tasks
Use Opportunity Statements to finalize your Features
Provide a Breakdown of the Features to include in the Product Roadmap
Use a Prioritization Matrix (or similar method) to prioritize Features
Story End Goal
Actor X
Actor Action(s)
User Journey:
Basic Flow (i.e., User Journey)
Step 2: Determine Scope
Step 1: Get the Big Picture
(User) Stories:
See 10-Step Learning
v1
Details go here
e.g., Acceptance Criteria
(User) Story Mapping
v2
(User/Sub-) Tasks:
https://medium.com/@ClrMobile/planning-a-minimum-viable-product-a-step-by-step-guide-6f387d657870

---
Step 5: (User/Sub-) Tasks
Story End Goal
Actor X
Actor Action(s)
User Journey:
Basic Flow (i.e., User Journey)
Planning
Current Sprint
Step 1: Get the Big Picture
Step 2: Determine Scope
(User) Stories:
MVP #1
Backlog
Defined
In-Process
Completed
See 10-Step Learning
v1
Details go here
e.g., Acceptance Criteria
v2
(User/Sub-) Tasks:
MVP #2
https://www.google.com/url?sa=i&source=images&cd=&cad=rja&uact=8&ved=2ahUKEwjYyIun8rHiAhUJ6KQKHXX5BCYQjxx6BAgBEAI&url=https%3A%2F%2Fgeovoices.geonetric.com%2F2013%2F10%2Fscrum-minimum-viable-product-and-operation-overnight%2F&psig=AOvVaw0LVVQkLBdqCUORxy9oHfA7&ust=1558709168011276

---
Master Application Creation
Initiative:
Master PaaS Application
Theme/Topic/Use Case:
Master …
Specific:
Patterns
(Best) Practices
Gurus
Habits
Common / Cross-Section
Sites
Videos
Books
Quotes
Minimalism
Techniques, Jobs, Training, Planning, Productivity, Principles, Myths, Examples, …